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Routing for Approval ****** After Approval Return to Originator*** ¥ ¥iiaiidddddcdicioiciik

Originator Name Planner Name Coordinator Asset Supt.
Route To Route To Route To — Ray Hawkins
Matt Kern Mark Johnson Charlie Logan

UNIT: Isom

Initiated 03/07/2005 DATE JCO
Date: Completed:

JCO LEVEL — indicate by checking below. ACQUIRING JOB APPROVALS IS THE RESPONSIBILITY OF THE REQUESTER.
Unit System Equipment Name Job Note Number Charge Number (W.O. #)

Raffinate 5 miscellaneous valves 05-009R Rev. 1 30030594040

JCO Category — (Check One) [X] NEW WORK SCOPE REVISION DELETION

Job Justification — Provide necessary information for adding to Work Scope:
One valve and most of the bolting on the natural gas feed line to the B-1101 have experienced severe cooling water overspray

corrosion and must be replaced, two bleed valves at pressure controller PV-5012 have broken handwheels and do not operate,

and the two block valves which isolate a troublesome 5100 level transmitter leak by. Replace five small valves and corroded bolting.

Job Description — Provide all details as necessary to describe job requirements and attach job note if necessary:
Natural gas valves and LT-5100 valves are flanged and only required removal and installation of new. PV-5012 valves are welded

but the spool pieces can be easily removed for replacing these valves. All of these valve replacements will be included in a revision to

job note 05-009R rev. 1.

Preliminary Cost Estimate: $2400
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Job Change Order Approval Schedule Impact [X NO MOC REQ'D

Comments:
orginator: X Expense [] Capital
Planner: Cost Estimate Summary
Supervisor:
Asset Supt.: Estimated Total Cost $: $2400
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